## Slide 1: Quality Assurance (QA) Planning
Dr Steffen Zschaler
Notes: <CTRL-SHIFT-HOME><CTRL-SHIFT-2>
Welcome back. Let’s talk about how we can plan for quality assurance.

## Slide 2: Quality conflicts
Optimising all quality attributes is not possible
  For example, improving robustness may lead to loss of performance
So, what do you do?
  Need to prioritise quality attributes
  Use business value and risk exposure (likelihood * impact) as basis
Define quality assessment process
  Agreed way of assessing whether and to what degree some quality is present in the product
    Performance is comparatively easy (see 6CCS3SPE for more details)
    How about maintainability or robustness?
We need a software quality management process and plan!
Notes: So, what did you answer to the question on KEATS?
<ANIMATE>
Clearly, we won’t be able to consider all quality attributes, but even if we only select a sub-set, things can become difficult.
Often, quality attributes will be in conflict. For example, increasing security will often imply a performance hit because we need more encryption and decryption, which takes time.
So, it can be impossible to optimise all quality properties at the same time.
Instead, we have to make choices and prioritise which quality attributes are more important than others.
We can then use these priorities to tie-break conflicts.
For example, if performance is more important than security, then we would not add more security features unless we can do it in a way that is performance neutral.
How do we decide priorities?
The best way to do it is to bring things right back to the original reasons for developing the software system in the first place.
What business value does the software system add?
What is the risk exposure of not satisfying a particular non-functional quality property? This means, what is the likelihood of something bad happening as a result and what would be the impact if something bad happened? Something that is highly likely to happen may be high priority even if it has a comparatively low impact (think losing the lottery at a price of £1 per go). Similarly, something that is fairly unlikely to happen, but would have devastating impact (think a plane crash or nuclear power plant explosion) will be sufficiently high priority to warrant our team’s attention.
Once we have identified priorities, we need to agree how we are going to assess the quality of the product according to the quality attributes chosen.
For some properties this is easier than for others: performance is very well understood these days (see 6CCS3SPE if you are interested in more detail), but others are extremely subjective (e.g., maintainability) or very difficult to measure (e.g., reliability).
In short, we need <ANIMATE> a plan and process for software quality management!

## Slide 3: Software quality management
Software quality management
  Organizational level
    Establish a framework of organizational processes and standards leading to high-quality software
    Fundamental for “quality culture”
  Project level
    Establish a quality plan
      Quality goals for the project
      Processes and standards to be used
    Apply specific quality processes
    Check planned processes have been followed
Notes: We need to think about software quality on at least two levels:
On the organizational level, we need to establish a general framework for quality management processes and standards that will be shared across the organization. This is fundamental for establishing a “quality culture” – if we’re not setting the expectations, how would people know what to do?
<ANIMATE> At the project level, the general framework needs to be instantiated by establishing a quality plan for the project: what are the quality goals for this specific project? How and by whom will the quality be managed? What processes will we use in the project? We then need to follow these processes and, crucially, check that the processes have been followed.

## Slide 4: Quality management activities
Provide an independent check of software development
  Check project deliverables to ensure that they are consistent with organizational standards and goals
  Quality team should be independent from the development team
    Can take an objective view of the software
    Report on software quality without influence from software development issues
Notes: So, what does a general quality-management process look like?
Essentially, we need to establish an independent process for checking the project’s deliverables against quality criteria.
Independence is important here: the more independent the quality assurance team is from the development team, the better are they able to provide an objective opinion without being influenced by development issues etc.
<ANIMATE>
The quality-management process would then be interleaved with the software development process as shown here.
After an initial preparation phase, where the quality plan is established, the quality-assurance team then checks new deliverables whenever they are produced, and delivers a quality review report back to the software development team and management.

## Slide 5: Quality plan
Quality plan
  Sets out desired product qualities
  How these are assessed
  Defines most significant quality attributes and overall priorities
  Defines quality assessment process
  Sets out organisational standards to apply
    Where necessary, define new standards to be used
Quality plan structure
  Product introduction
  Product plans
  Process descriptions
  Quality goals
  Risks and risk management
Keep it short
  Or no-one will read it
Notes: We’ve mentioned the need for a quality plan, but what would actually go into one?
A quality plan needs to
Set out the product qualities we will be focusing on and how these will be assessed
Define the quality assessment process, and
Set out the organisational standards that will apply.
<ANIMATE>
Here is a basic template for a quality plan.
The first three sections give context and an overview of the product to be developed.
The fourth section describes the relevant quality properties and their assessment
Finally, the fifth section describes the risks associated with these quality properties, and the corresponding risk management – that is, the prioritisation and QA process.
<ANIMATE>
The most important thing about any quality plan is to KEEP IT SHORT. If the plan isn’t read by anybody, you might as well not have one.

## Slide 6: Scope of quality management
Particularly important for large, complex systems
  Quality documentation is record of progress
  Supports continuity of development as the development team changes
Smaller systems need less documentation
  Focus on establishing a quality culture
Notes: Don’t get carried away when writing a quality-assurance plan.
With all of these things, it’s “horses for courses”: the size and complexity of your plan should be related to the size and complexity of your project.
A single-developer project may not need a plan beyond “we will take a test-driven approach” or similar.
On the other hand, a multi-million pound development project stretching multiple teams across different specialties will require a very detailed and clear plan.
Typical software development teams of 5 to 7 people will need a plan that sits somewhere in the middle and will often focus on defining specific sets of test suites and test tools as well as establishing the overall quality culture.

## Slide 7: Software standards
Standards define required attributes of a product or process
  May be international, national, organizational or project standards
  Encapsulate best practice – avoids repetition of past mistakes
  Framework for defining what quality means in a particular setting; i.e., that organization’s view of quality
  Provide continuity – new staff can understand the organisation by understanding standards used
Product standards
  Apply to software product being developed
  Include
    Document standards, e.g., structure of requirements documents
    Documentation standards, e.g., standard comment header for an object class definition
    Coding standards, define how a programming language should be used
Process standards
  Define processes that should be followed during software development
  Include
    Definitions of specification, design and validation processes
    Process support tools
    Description of the documents that should be written during these processes
Notes: I want to briefly say something about standards.
Standards are an important starting point for quality-assurance plans: they encapsulate best practice and common definitions of quality properties, which helps you avoid reinventing the wheel every time.
Standards may be international standards, national standards, or standards that are specific to your organization, team, or project.
In particular the latter are a useful way of creating continuity: new staff can use established standards to better understand the organization as a whole and how they fit into it.
We differentiate two different types of standards:
<ANIMATE> Product standards apply to a software product and specify, for example, specific quality properties and their measurement methods. Product standards may be about the software itself but may also be about other artefacts—for example, a document standard may define the expected structure of project documents.
<ANIMATE> Process standards define typical processes, activities, plan templates etc. Following a standard process may make it easier to use existing tools. Process standards do not only define the activities to be undertaken, but typically also specify what documents or artefacts should be produced at each stage.

## Slide 8: Quality management and agile development
Quality management in agile development is informal rather than document-based
  Relies on quality culture
    All team members responsible for software quality
    All take actions to ensure quality is maintained
Shared good practice
  Check before check-in
    Programmers responsible for organizing their own code reviews with other team members before code is checked in to master
    PR reviews on Github are a typical way of facilitating this on-line
  Never break the build
    Team members should not check code into master that causes the system to fail
    Developers test their code changes against the whole system to be confident that these work as expected
    Applies before merging into master; pushing directly to master is frowned upon
  Fix problems when you see them
    No code ownership: programmers can directly fix problems they find in code developed by someone else
Notes: What we have said so far, may feel like quality management can be a very cumbersome beast, slowing down software development.
You may have heard about agile software development (we will discuss this in more detail next week) and may wonder how the need for agility fits with a systematic quality assurance approach.
Quality assurance is actually a key ingredient of many agile practices, but it is treated more informally and isn’t typically based on lots of documents.
The process relies heavily on a strong quality culture, where all team members take action to improve and maintain software quality.
<ANIMATE>
Some typical QA practices in agile settings include.
Check before check-in, asking the developer to organise code reviews with other team members before code is checked into the main master branch.
<ANIMATE> Never break the build, asking developers not to check code into master that will make the system fail. This is typically supported by a large set of regression tests that can be automatically executed against each change.
<ANIMATE> Fix problems when you see them. Like a good scout, developers are encouraged to leave any code they touch better than it was when they first encountered it. This is often facilitated by a principle of “no code ownership”, meaning that everyone is allowed to fix problems anywhere in the code regardless of who originally developed the code.
---
This has been an overview of quality assurance management. Go back to KEATS, where we will look at specific quality-assurance techniques.
<CTRL-SHIFT-END>