## Slide 1: Agile Techniques: Agile at Scale
Dr Steffen Zschaler
Notes: <CTRL-SHIFT-HOME><CTRL-SHIFT-2>
Welcome. Let us briefly look at the things to consider when trying to scale agile to larger projects.

## Slide 2: Scaling agile methods
Agile methods successful for small and medium sized projects developed by a small co-located team
Success comes because of improved communications
  Possible when everyone is working together
Scaling agile methods involves changing them
  To cope with larger, longer projects
  With multiple development teams
  Perhaps working in different locations
Notes: Agile methods are very successful for small and medium-sized projects where co-located small teams (of up to 7 people) can do all of the work.
This is because in teams of this size, it is still possible for everyone to maintain some oversight of what the whole team is doing.
As projects grow larger, teams of this size become too small to make sufficient progress.
We may need to work with larger teams or with multiple development teams. In addition, not everybody (including in the same team) may be able to work in the same location.

## Slide 3: Scaling out and scaling up
‘Scaling up’
  Using agile methods for developing large software systems that cannot be developed by a small team
‘Scaling out’
  Introducing agile methods across a large organization with many years of software development experience
When scaling maintain agile fundamentals:
  Flexible planning
  Frequent releases
  Continuous integration
  Test-driven development
  Good team communication
Notes: We differentiate the ideas of “scaling up” and “scaling out”. The former is about building larger software in an agile way, while the latter is about incrementally replacing more and more of traditional software development with an agile approach across an organisation.
In every case, we aim to maintain the benefits of agile, such as flexible planning, frequent releases and good team communication. This is challenging.

## Slide 4: Distributed Scrum
Notes: Let’s first look at some of the factors involved when not everyone can work in the same location. This requires a distributed agile process.
Here are some points to consider when distributing a Scrum-based process:
<ANIMATE> Moving the scrum master away from the development team can be problematic as (s)he then can struggle to maintain awareness of everyday problems.
<ANIMATE> It’s OK for the product owner not to be based on the development site, but there should be reasonably frequent in-person visits to build up trust.
<ANIMATE> Even if not everybody can be in the same room at the same time, real-time communication should be enabled as much as possible. Many teams use Slack as an informal chat channel that also allows for video calls.
<ANIMATE> Continuous integration becomes even more important in a distributed setting to ensure everybody is aware of the current state of the product.
<ANIMATE> All team members need a carefully constructed and easy to install development environment that is shared between the whole team. The goal is to keep the work as free of friction as possible as there are fewer opportunities to quickly ask a colleague about a problem with the development environment.
<ANIMATE> Where the product owner cannot visit the development team, meetings should be held via video calls to allow both sides to get to know each other in person.

## Slide 5: Factors in large systems
Notes: As systems grow larger, a number of new concerns arise that affect the development process.
Systems of systems: Large systems are usually collections of separate, communicating systems, where separate teams develop each system. Frequently, these teams are working in different places, sometimes in different time zones.
Large systems are ‘brownfield systems’, that is they include and interact with a number of existing systems. Many of the system requirements are concerned with this interaction and so don’t really lend themselves to flexibility and incremental development.
Large systems usually have a diverse set of stakeholders. It is practically impossible to involve all of these different stakeholders in the development process.
Large systems and their development processes are often constrained by external rules and regulations limiting the way that they can be developed.
Where several systems are integrated to create a system, a significant fraction of the development is concerned with system configuration rather than original code development.
Finally, large systems have a long procurement and development time. It is difficult to maintain coherent teams who know about the system over that period as, inevitably, people move on to other jobs and projects.

## Slide 6: Multi-team Scrum
Role replication
  Each team has a Product Owner for their work component and ScrumMaster.
Product architects
  Each team chooses a product architect and these architects collaborate to design and evolve the overall system architecture.
Release alignment
  The dates of product releases from each team are aligned so that a demonstrable and complete system is produced.
Scrum of Scrums
  There is a daily Scrum of Scrums where representatives from each team meet to discuss progress and plan work to be done.
Notes: To deal with this increase in scale, one approach is to scale Scrum by coordinating multiple teams, each of which runs their own Scrum process.
This can be effective especially where the large system can naturally be divided into sub-systems with clear interfaces.
Multi-team scrum leads to role replication: each team has its own scrum master and a product owner focused on the component that the team develop.
There is also a need for new roles. In particular, each team should nominate a product architect. Product architects meet regularly and act as a communication channel to ensure interfaces between the components remain aligned.
To ensure the overall system moves forward at pace, it is useful to align the release schedule of the different teams. This helps to avoid incompatibilities between the components deployed into production, but can become problematic when one team discovers blockages during a sprint.
Just as each team has a daily standup (or “scrum”), there should be a higher-level “scrum of scrums” to ensure progress information is shared between teams.

## Slide 7: IBM’s agility at scale model
Notes: Large-scale agile is big business and, so, many different models have been developed. Here, as an example, is an overview of IBM’s model for agility at scale.
In the centre, we see the traditional agile delivery process, for example, Scrum.
On top of this, IBM introduced disciplined agile delivery, which introduces a stronger governance framework to structure how prioritisation and selection decisions are made and how and when tasks are considered to have been completed. This introduces stronger structures for quality assurance.
Finally, at the outermost level, the model introduces concepts for agility at scale, including some of the ideas we have just discussed on the previous slide.
----
This completes our tour of agile development. It’s great, isn’t it?
Or is it?
On KEATS, you will find a final video discussing some of the criticism of agile development.
<CTRL-SHIFT-END>