## Slide 1: A critique of agile
Dr Steffen Zschaler
Notes: <CTRL-SHIFT-HOME><CTRL-SHIFT-2>
Welcome.
As you go out into the world, you will notice an almost evangelical fervour in favour of agile from some quarters. For some, “agile” has become a religious belief rather than a rationale choice for software development.
It’s important you understand the limitations of agile to help you survive in this debate.
Let’s take a more critical look at agile development.
In parallel to this video, you may wish to take a look at Bertrand Meyer’s book “Agile!”

## Slide 2: System issues
How large is the system being developed?
  Agile methods are most effective with small, co-located team who can communicate informally
What type of system is being developed?
  Critical systems require a lot of analysis before implementation – need fairly detailed design to carry out analysis
Is the system subject to external regulation?
  If so, will probably require detailed documentation as part of system safety case
What is the expected system lifetime?
  Long-lifetime systems require documentation to communicate intentions of system developers to support team
Notes: How does the kind of system we are developing affect the effectiveness of an agile approach?
<ANIMATE>
Agile works best for small teams. We have discussed how agile could be scaled to larger systems, but this is always bought with an increase in structure and bureaucracy – that is, a loss in agility.
<ANIMATE>
Agile works best for systems that do not have high certification requirements. As a system becomes more critical, the need for upfront planning, design, and analysis increases, too. This is difficult to align with a purely agile approach that makes potentially radical changes to the direction of work every two weeks. Disciplined agile delivery is an example of a process framework that aims to provide the structure needed to successfully deliver more critical systems. Pure agile it ain’t although it does manage to maintain some of the benefits of an agile approach.
<ANIMATE>
Systems that are subject to external regulation, again, require more detailed documentation and analysis than a pure agile approach can deliver. For example, many cyber-physical systems (like machines or airplanes) require detailed safety cases before they can be produced, sold, and used in practice.
<ANIMATE>
The expected system lifetime can also affect our ability to develop the system in an agile fashion. We will return to this point in a little while.

## Slide 3: Agile and plan-driven methods
Most projects include elements of plan-driven and agile processes
Need to find balance, depending on:
  Is a very detailed specification and design important before moving to implementation?
  Is an incremental delivery strategy realistic?
  How large is the system that is being developed?
Notes: In practice, we will typically need to find a balance between an agile approach and a plan-driven approach that fits the needs of our system.
Questions you may wish to ask to help you make decisions about your process can be found here.

## Slide 4: Agile methods and software maintenance
Maintenance of existing software often more important than new software development
  Can agile methods cope with this?
    On the face of it yes: flexibility and response to change is at the heart of agile
    But:
      Are systems maintainable, given emphasis on minimizing formal documentation?
      What if the original development team changes?
      Keeping customers involved in long-term development processes
Notes: How does agile link to software maintenance?
At a first glance, one would think agile and maintenance are ideal bed fellows, right? Maintenance is all about flexibly responding to changes required as a software system is used over long time periods.
But, there are a number of challenges, too:
Agile development focuses on working code rather than documentation. As a result, there often is very little or no documentation for software developed in the agile way and what documentation exists is widely distributed across many different documents, paper notes, etc. This can make maintenance difficult as it becomes challenging to find the right parts of the code base to change and to assess the potential impact of any changes.
As a system lives longer and longer, the original development team will change. This can be catastrophic in the absence of documentation. If key aspects of the system documentation is only in the developers’ heads, losing developers can cripple a project.
Agile relies strongly on substantial customer development. This is usually just about manageable during the original development phase, but maintaining long-term customer engagement during the maintenance phase is a much bigger challenge.

## Slide 5: People and teams
How good are the designers and programmers in the development team?
  Agile methods require higher skill levels than plan-based approaches – “software craftsman”1
How is the development team organized?
  Design documents may be required if the team is distributed
What support technologies are available?
  Without documentation, IDE support for visualisation and program analysis becomes essential
    Do you have a team of people who prefer to work with Atom/VCode/Vim and the command line over working with a fully-featured IDE?
    Do they use a lot of find-and-search to try and understand the code?
1http://manifesto.softwarecraftsmanship.org/
Notes: Agile places much higher demands on people and teams than traditional software development. Communication, design, and coding skills need to be very high to successfully pull of agile development – leading to the idea of the software craftsman. But, what if your development team consists only of developers who barely passed their software engineering module? Traditional software development processes might not sound so exciting, but they provide lots of structure to enable all team members to make a useful contribution to the development effort.
We have already touched on how distribution of the development team places additional strain on an agile approach.
Agile favours people over tools and processes – to the point where I often see developers favouring Atom (or Vim for the proper hard-core developer) over full-sized IDEs like IntelliJ or Eclipse. But, without the documentation produced by traditional software development processes, powerful code exploration and understanding features such as those offered by IDEs are paramount. Search and replace is no substitute for proper refactoring support built into your development environment. Trust me, using Vim is not a sign that you are a good programmer!

## Slide 6: Agile methods across organizations
Introducing agile into a large organisation can be difficult:
  Project managers without experience of agile methods may shun the risk
  Cultural resistance
    Especially where there is a long history of using conventional systems engineering processes
    Culture of plan-based development is the norm in engineering
    Will customer representatives be available
    Can informal agile development fit into the organizational culture of detailed documentation?
  All projects are typically expected to follow standardised quality procedures
    Can be bureaucratic, making them incompatible with agile methods
    Is it standard organizational practice to develop a detailed system specification?
Notes: Finally, there are good reasons why it can be difficult to introduce agile methods across organisations.
Project manager experience is an important factor, of course, but beyond this there are other factors:
Cultural resistance, especially where there is a long history of traditional development and plan-based delivery, can be challenging.
Where there are standard quality procedures, these may not fit easily with an agile approach.

## Slide 7: Agile methods across organizations (2)
Introducing agile into a large organisation can be difficult:
  Contractual concerns
    Standard contracts for custom systems based around a specification of what to implement – selling a product
    Precludes interleaving specification and development
    Need contracts paying for developer time rather than functionality – selling a (series of) project(s)
    Risky from a legal perspective: no guarantees as to what will be delivered
  Agile methods require relatively high skill level
    In large organizations, wide range of skills and abilities more likely
Notes: 3. Standard contracts may be incompatible with an agile approach as they are about selling a time-boxed project with fixed deliverables rather than a continuing product-delivery process. Agile contracts can feel more risky for both parties.
4. We have already managed the need for high skill levels, which may not be available across the organisation

## Slide 8: Agile principles and organizational practice
Principle | Practice
Customer involvement | Depends on having a customer willing and able to spend time with development team Customer must represent all system stakeholders External stakeholders (e.g., regulators)?
Embrace change | Prioritizing changes to select what to do next Can be extremely difficult with many stakeholders  conflicting priorities Priority poker can help
Incremental delivery | Rapid iterations & short-term planning vs longer-term planning cycles of business marketing May need feature sets several months in advance for effective marketing campaigns!
Maintain simplicity | Pressure from delivery schedules May not have time to carry out system simplification and refactoring  technical debt! Work for improving system design/architecture often difficult to get through prioritisation meetings  no immediate value to customer
People not process | Personalities of team members may conflict with intense involvement typical of agile methods Breakdown in communication Relies on software craftsmen – extremely high skill level – what about the average software engineer?
Notes: Here is a more detailed comparison of agile principles and how these may be incompatible with organisational practice.
----
This concludes our tour of agile. Go back to KEATS, where you will find a quiz to help you check your understanding.
<CTRL-SHIFT-END>