## Slide 1: Software Development Tools
COMP220/COMP285
Sebastian Coope
Programming Methodologies

## Slide 2: Topics
Two kinds of programming methodologies
  traditional
  agile
We will concentrate on
eXtreme Programming (XP) methodology
  example of an agile methodology of most interest to us

## Slide 3: Software Development Methodologies
  Software Development Methodology is
  a collection of procedures, techniques, principles and tools that help developers to build computer system

## Slide 4: Software development methodologies
  There are two main approaches to development methodologies:
  Traditional monumental or waterfall methodologies
  Agile or lightweight methodologies
    Example XP and SCRUM

## Slide 5: Traditional methodologies
  Rigid:
    first a complete functional specification,
    then software development process with several distinct waterfall-like phases
  Problems:
    difficult to adapt to changing customer requirements
    design errors are
      hard to detect and
      expensive to correct

## Slide 6: Waterfall
Complete
specification
Design
Implementation
Testing
Maintenance

## Slide 7: Waterfall questions
How do we know the specification is correct?
  Without a complete product
  Perhaps use a prototype
What if serious performance issues are discovered at the testing stage?
  Perhaps hard to re-engineer the product

## Slide 8: Waterfall issues
What is customer doesn’t like the end product
What if requirements start to change?
What if project runs out of time/money?
How is risk managed?
How is QA managed (at the end !!)

## Slide 9: Testing issues and waterfall
If project is due to compete at 14 weeks
What if implementation overruns by 2 weeks and pressure to complete on time? Testing will start at week 12!
Specification
Design
Implementation
Testing
Week 2
Week 4
Week 10
Week 14
Release

## Slide 10: Agile methodologies
Agility in a software development means
adaptability
ability to respond quickly to change in environment
eliminate surprises from changed requirements
Risk reduction
Less chance of validation errors

## Slide 11: Agile methodologies
  emphasizes an iterative process:
    build some well-defined set of features
    repeat with another set of features, etc.
  value customer involvement (quick feedback)
  code-centric, i.e.
    recognize the value in documentation and modelling
    but realize that it is not as important as the software itself

## Slide 12: Self documenting code
Using long meaningful names
  accountBalance
  accountBalanceInPence
Comments
  What to change to change code behaviour
    static final int RETRY_LIMIT=3; // Change this value if you want to change the maximum number of times an incorrect PIN can be entered
  TODO
    Any areas that can be improved or require completion
    TODO … check for stolen cards and credit risk

## Slide 13: Testing in agile methodologies
  Software development is
    - a mix of art and engineering.
  The only way to validate software is through testing
  All agile methodologies emphasize testing
  Testing can be
    Functional (specific yes or no tests based on functional specification)
    Non-functional (stress testing, usability, security testing etc.)

## Slide 14: SCRUM
Agile approach
Each iteration of software development called a sprint
Each sprint delivers working code or partial product
Each phase requires a set of tests
Testing is integrated

## Slide 15: SCRUM
Plan1
Develop1
Test1
Plan2
Develop2
Test 1&2
Plan3
Develop3
Test 1&2&3
ITERATION 1
ITERATION 2
ITERATION 3
After each iteration requirements
are reviewed.
System is validated as you go along
Requirements analysis
User review
User review
User review

## Slide 16: SCRUM phases
Specification at start
Then each development phase can be
  Specification , Design, Coding
Each iteration tests
  New functions
  All old functions (regressive)
Testing is extensive, must not be burdensome

## Slide 17: Testing-driven development
  Put testing first in the development process
  Before implementing a piece of code such as a Java method, start writing down a test which this method should pass.
  Test is like a goal which you want to achieve
  First state a goal, then do steps to that goal
  Goals may be quite small, intermediate, or final
  Test-driven style of programming!

## Slide 18: Why write test first
Test is based on the specification and not the code, not assumptions based on source code
If testing is done second, testing might be skipped
Makes the developer analyse the requirements
  Requirements might be wrong or ambiguous
Produces more testable code
Keeps the code simpler/shorter (only target is to pass the test)
  Stops the code being over-engineered
  But note simple goal .. conflicts with non-functional code requirements, code quality (poor quality code might pass the test!)

## Slide 19: eXtreme Programming
Most general features of XP:
one of the most unique and controversial approaches
agile or lightweight methodology
human-centric development philosophy

## Slide 20: Overview of the XP methodology
focuses on coding as the main task
regards continuous (*) and automated testing as central to the activity of software development
refactoring (*) is a core XP practice
continuous integration (*)
one of XP’s radical ideas is that
  design should evolve and grow
  through the project
Continuous integration means building copy of the system so far several times per day
Refactoring: changing existing code for simplicity, clarity and/or feature addition
Continuous testing validates that the software works and meets the customer's requirements

## Slide 21: Some Essential of 12 Practices of XP
  Testing
    key practice to XP
    how will you know if a feature works if you do not test?
    how will you know if a feature still works after you re-factor, unless you re-test?
    should be automated
      so you can have the confidence and courage to change the code and re-factor it without breaking the system!
Notes: The test should be automated and you change the code and refactor it without breaking the system
Code can be re-designed, refactored, or thrown out and completely redone

## Slide 22: Some Essential of 12 Practices of XP
  Testing (cont.)
    the opposite of waterfall development
    keeps code fluid
    JUnit and its “friends” (versions or analogues of JUnit) will help to
        automate testing
    everything that can potentially break must have a test

## Slide 23: Some Essential of 12 Practices of XP
  Continuous integration
    a crucial concept
    means building and testing a complete copy of the system several times per day, including all the latest changes
    why wait until the end of a project to see if all the pieces of the system will work together?
    the longer integration bugs survive, the harder they are to exterminate
Notes:   Reduce problem linked with team development-fixing integration bugs

## Slide 24: Some Essential of 12 Practices of XP
  Continuous integration (cont.)
    benefits from using good software tools
    Ant (integrated with JUnit) can help to automate
        the build,
        distribution, and
        deploy processes
    see the paper by Fowler (and Foemmel ) in www.martinfowler.com/articles/continuousIntegration.html

## Slide 25: Some Essential of 12 Practices of XP
  Refactoring
    a technique for
      restructuring the internal structure of code
      without changing its external behaviour
      or with adding new features
    enables developers to
      add features while keeping the code simple
    each refactoring transformation
      does little,
      so, it is less likely to go wrong,
      but a sequence of transformations can produce a significant restructuring
    the design is improved through the refactoring

## Slide 26: Some Essential of 12 Practices of XP
  Refactoring (cont.)
    relies on testing which validates that the code is still functioning
    testing makes refactoring possible
    automated unit-level tests will give you
      the courage to re-factor and
      keep the code simple and expressive

## Slide 27: Further Practices of XP
    Planning game (to discuss scope of the current iteration, priority of features , etc.)
    40-hour work week
    Small releases (feedback, testing, cont. integration)
    Simple design (keeping also the code simple )
    Pair programming (improves communication and mutual understanding among team members, learning )
    Collective ownership (no crucial dependence on one developer)
    On-Site customer (quick feedback, etc.)
    Metaphor (common language for developers and customer)
    Coding standards (understand one another’s code)
(See more detail in the XP Book)

## Slide 28: Pair programming
Driver
  Writes the code
Observer
  Reviews the code, line by line
  Make suggestions
Programmers switch role on a regular basis
Please use pair programming in lab exercises for the module

## Slide 29: XP and SCRUM
Can and do work well together
XP
  More about programming/testing practise and small scale organisation.. TDD, re-factoring, continuous integration
SCRUM
  Project organisation and development life-cycle

## Slide 30: Some other principles
KISS (General engineering)
  Keep it Simple Stupid
YAGNI (XP)
  You ain’t going to need it
  So don’t
    Add functions not in spec
    Add too much future proofing

## Slide 31: Problems with XP/Agile
YAGNI/KISS
  Might discourages code flexibility
    Image today we have English as locale next year we want Mandarin, Spanish and Mexican
    Answer .. Put flexibility into requirements!, make sure non-functional requirements in the spec.
  Might discourage re-use
Hard to develop a complete schedule
  Too elastic?
    Timebox?

## Slide 32: Summary (XP)
XP is lightweight methodology that focused on coding as a main task.
XP encourages full integration daily (Ant)
XP is a test-driven methodology (JUnit, etc.)

## Slide 33: XP - Conclusion
You can adopt in your practice the whole or only a part of XP methodology (considered here only fragmentary)… think of Group Software Project
Anyway, you will probably benefit from the related software development tools and techniques we will consider in the rest of this course
Time-to time we will need to return to some of these methodological questions

## Slide 34: Our aims in this course
To explore XP methodology
  by providing an insight into the tools for building, testing, and deploying code
  - by demonstrating how to use all these tools together